cÖKí mvims‡ÿc
1|    cÖK‡íi bvg     t †gNbv b`xi fvOb n‡Z Puv`cyi †Rjvi nwiYv †dwiNvU Ges Pi‰fiex GjvKvi KvUvLvj   

 evRvi i¶v cÖKí|      
2|
(K) gš¿Yvjq    t cvwb m¤ú` gš¿Yvjq


(L) ms¯’v
      t evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev)

3| 
cÖK‡íi cUf~wg t 

cÖKí GjvKvwU Pvu`cyi kn‡ii `w¶‡Y Puv`cyi m`i Dc‡Rjvi nwiYv ‡dwiNvU I Gi wbKUeZ©x GjvKv Ges nvBgPi Dc‡Rjvi Pi‰fiex KvUvLvj evRvi msjMœ GjvKvq Aew¯’Z| nwiYv ‡dwiNvUwU A_©‰bwZK fv‡e ¸iæZ¡c~Y© hv PUªMÖvg I Lyjbvi g‡a¨ †hvMv‡hvM i¶v K‡i _v‡K| B‡Zvc~‡e© cÖKí GjvKvi wbK‡U 155.7184 †KvwU UvKv e¨‡q m`i Dc‡Rjvi Beªvwngcyi-mvKzqv GjvKvq 4.400 wKtwgt ˆ`‡N¨© b`x Zxi msi¶Y KvR ev¯Íevq‡bi Rb¨ “Protection of Chandpur Irrigation Project from Erosion of the Meghna River at Ibrahimpur-Sakhua Adjacent to Puran Bazar of Chandpur District” kx©lK cÖKí Ges nvBgPi Dc‡Rjvq 12790.81 j¶ UvKv e¨‡q 6.400 wKtwgt ˆ`‡N¨© b`x Zxi msi¶Y KvR ev¯Íevq‡bi Rb¨ “Protection of Chandpur Irrigation Project Area from the Erosion of the Meghna River (Haimchar) and Protection of Left Bank of the Meghna River at Bancharampur” kx©lK cÖKí `yÕwU ev¯ÍevwqZ n‡q‡Q| cÖKí 2wU PjvKvjxb mgq G cÖKí `yÕwUi D‡Ïk¨ cy‡ivcywi AR©‡bi j‡¶¨ cÖKí GjvKvi DRv‡b I fvwU‡Z AviI b`x Zxi msi¶Y KvR ev¯Íevq‡bi cÖ‡qvRbxqZv Abyf~Z nq| Gj‡¶¨, m¤¢ve¨Zv hvPvBK‡í evcvD‡ev 4(Pvi) m`m¨ wewkó GKwU ÒKvwiMwi KwgwUÓ MVb K‡i| ÒKvwiMwi KwgwUÓ nwiYv GjvKvq AwZwi³ 2.00 wKtwgt (wKtwgt 5.830 n‡Z wKtwgt 7.830 ch©šÍ) b`x Zxi msi¶Y KvR Ges fvwU‡Z KvUvLvj GjvKvq AwZwi³ 2.30 wKtwgt (wKtwgt 68.374  n‡Z wKtwgt 70.674 ch©šÍ) b`x Zxi msi¶Y KvR  ev¯Íevq‡bi mycvwik K‡i ÒKvwiMwi cÖwZ‡e`b (Technical Report)” `vwLj K‡i| ÒKvwiMwi cÖwZ‡e`‡bi mycvwik †gvZv‡eK AvswkK KvR ewY©Z cÖKí 2wU ms‡kvab K‡i Ryb, 2015 †Z m¤úbœ Kiv n‡q‡Q, Aewkó SzuwKc~Y© 1.840 wKtwgt (nvBgPi Dc‡Rjvi KvUvLvj GjvKvq 914.08 wgUvi Ges Pvu`cyi m`i Dc‡Rjvi nwiYv †dwiNvU I msjMœ GjvKvq 1008.50  wgUvi)  b`x Zxi msi¶Y Kv‡Ri Rb¨ we‡eP¨ cÖKíwU ev¯Íevq‡bi cÖ¯Íve Kiv n‡q‡Q|

4|
cÖK‡íi D‡Ïk¨ t

● Pvu`cyi m`i Dc‡Rjvi nwiYv-‡dwiNvU msjMœ GjvKv Ges nvBgPi Dc‡Rjvi KvUvLvj-Pi‰fiex GjvKv b`x fv½b †_‡K i¶v;

● Pvu`cyi †mP cÖK‡íÕi g~j eb¨v wbqš¿Y euva fv½‡bi nvZ †_‡K i¶v;

● cÖKí GjvKvi RbM‡Yi Av_© mvgvwRK Ae¯’vi Dbœqb mvab|

5|
cÖKí GjvKv t

	wbe©vwPZ GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	262 Pvu`cyi-3
	PUªMÖvg
	Pvu`cyi
	Pvu`cyi m`i I nvBgPi


6|
cÖK‡íi cÖv°wjZ e¨q t

jÿ UvKvq

	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	01-08-2017
	19077.06
	-
	19077.06

	1g ms‡kvwaZ
	-
	-
	-
	-

	2q ms‡kvwaZ
	-
	-
	-
	-


7|
cÖK‡íi ev¯ÍevqbKvj t

	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	RyjvB, 2017
	Ryb, 2020

	1g ms‡kvwaZ
	-
	-

	2q ms‡kvwaZ
	-
	-


8|
Aby‡gvw`Z wWwcwc Abyhvqx cÖavb A½mg~n t

jÿ UvKvq
	
	Kv‡Ri weeiY
	ev¯Íe Kv‡Ri cwigvY
	e¨q

	(K)
	ivR¯^ e¨q t

	
	mieivn I †mevt
	
	

	1|
	hvZvqvZ fvZv
	†_vK
	6.00

	2|
	†c‡Uªvj I jyweª‡K›U
	†_vK
	10.00

	3|
	gy`ªY I cÖPvi
	†_vK
	6.00

	4|
	†÷kbvix, mxj I ÷¨v¤•
	†_vK
	3.00

	5|
	nvB‡WªvjwR I gi‡dvjwR Rixc/fvZv
	†_vK
	25.00

	6|
	wcGmwm. wcAvBwm Ges wUBwm m¤§vbx fvZv
	†_vK
	3.00

	7|
	ga¨eZx© g~j¨vqb
	†_vK
	10.00

	8|
	Rixc I AbymÜvb
	†_vK
	10.00

	
	†givgZ, i¶Yv‡e¶Y Ges cybevm©b
	
	

	
	we`¨gvb hvbevnb †givgZ (Rxc-5wU, ¯úxW †evW-1wU I †gvUi mvB‡Kj-14wU)
	†_vK
	8.00

	
	Awdm wewìs I evs‡jv †givgZ I i¶Yv‡e¶Y 
	†_vK
	30.00

	
	Dc-†gvU (ivR¯^)
	
	111.00

	(L)
	g~jab e¨q t

	9|
	Rxc (cÖMwZi ˆZwi) (2477 wmwm, 5 `iRv)
	1wU
	72.00

	10|
	†j‡fwjs †gwkb
	2 †mU
	3.00

	11|
	b`x Rixc Kivi hš¿
	
	20.00

	
	wbg©vY KvR t
	
	

	12|
	nwiYv †dwiNvU GjvKvq †gNbv b`xi Zxi msi¶Y KvR
	1790.00 wgt
	7754.08

	13|
	`yBwU GÛ Uvwg©‡bkb (nwiYv 78.50wgt, Pi‰fiex KvUvLvj 54.08 wgt)
	132.58 wgt
	1216.98

	14|
	b`x †WªwRs KvR (61,25,000.00 Nt wgt)
	7 wKtwgt
	9800.00

	
	Dc-†gvU (g~jab)
	
	18866.06

	(M)
	wdwRK¨vj Kw›Ub‡RÝx 
	
	50.00

	(N)
	cÖvBm Kw›Ub‡RÝx 
	
	50.00

	
	me©†gvU (K+L+M+N) 
	
	19077.06


9|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2018 
	29.09
	-
	29.09
	0.50 

	Rybqvwi,2019
	954.09
	-
	954.09
	11.00 

	AMÖMwZ
	925.00
	
	925.00
	10.50


10|
Aby‡gvw`Z wWwcwc Abyhvqx eQi Iqvix eivÏ I cÖvß eivÏ t                                                   jÿ UvKvq
	A_© eQi
	wWwcwc Abyhvqx 
	cÖvß eivÏ

	2017-18
	4644.50
	500.00

	2018-19
	8566.00
	5000.00

	2019-20
	5866.56
	1499.28

	‡gvU
	19077.06
	                999.28


11|
cÖKí ev¯Íevq‡bi mgm¨v 
t
· Ò‡gNbv b`xi fv½b n‡Z Puv`cyi †Rjvi nwiYv †dwiNvU GjvKv Ges Pi‰fiex GjvKvi KvUvLvj evRvi i¶vÓ kxl©K wk‡ivbv‡g 19077.06 j¶ UvKv e¨‡q cÖ¯ÍvweZ cÖKíwU MZ 01/08/2017wLªt Zvwi‡L cwiKíbv Kwgk‡bi GK‡bK mfvq Aby‡gv`b jvf K‡i| ewY©Z cÖK‡íi AvIZvq Puv`cyi m`i Dc‡Rjvi nwiYv GjvKvq 930 wgUvi b`xZxi msiÿY KvR I 1wU GÛ Uvwg©‡bkb Ges nvBgPi Dc‡Rjvi Pi‰fiex GjvKvq 860 wgUvi b`xZxi msiÿY KvR I 1wU GÛ Uvwg©‡bkb Ges Pi‰fiex GjvKvq cÖvq 7 wK‡jvwgUvi ˆ`N©¨ b`x †WªwRs KvR AšÍf©~³ i‡q‡Q| cÖKíwU RyjvB/2017Bs n‡Z ïiæ K‡i Ryb/2020Bs ch©šÍ mgvwßi Rb¨ wba©vwiZ| 2017-2018 A_© erm‡i b`xZxi msiÿY Kv‡Ri 6wU c¨v‡K‡Ri `icÎ Avnevb Kiv n‡q‡Q Ges MZ 23/05/2018 Bs Zvwi‡L `icÎ 6wU M„nxZ n‡q‡Q| `icÎ g~j¨vqb m¤úbœ K‡i MZ 19/06/2018 Bs Zvwi‡L 6wU c¨v‡K‡Ri  NOA (Notice Of Award) cÖ`vb Kiv n‡q‡Q| ZšÍ‡a¨ 4 (Pvi) wU c¨v‡K‡Ri wmwm eøK ˆZixi KvR cy‡iv`‡g Avi¤¢ n‡q‡Q| Aewkó 2 (`yB) wU c¨v‡K‡Ri g¨v‡Uwiqvjm mvB‡U   gRyZKiY KvR Avi¤¢ n‡q‡Q| kxNªB wmwm eøK ‰ZixKiY KvR Avi¤¢ n‡e|

· ‡WÖwRs Kv‡Ri `icÎwU 09/05/2018 Bs Zvwi‡L cwÎKvq cÖKvwkZ nq Ges `icÎwU MÖn‡Yi Rb¨ 01/07/2018 Bs ZvwiL wba©vwiZ nq| wKš‘ evcvD‡evi DaŸ©Zb KZ©…c‡¶i wb‡`©‡k `icÎwU evwZj Kiv nq| AZtci cybivq 30/09/2018 Bs Zvwi‡L `icÎ Avnevb Kiv nq Ges `icÎ MÖn‡Yi Rb¨ 30/10/2018 Bs ZvwiL avh© Kiv nq| `icÎ MÖn‡Yi c‡i g‚j¨vqb cÖwµqv m¤úbœ nq Ges mKj wVKv`vi Non-Responsive nIqvq evcvD‡evi DaŸ©Zb KZ©…c¶ KZ…K czbt`icÎ Avnev‡bi AbzgwZ cÖ`vb Kiv nq| AZtci cybivq 26/12/2018 Bs Zvwi‡L `icÎ Avnevb Kiv nq Ges `icÎ MÖn‡bi Rb¨ 27/01/2019 Bs ZvwiL avh© nq| wWwcwc Abyhvqx b`x †WªwRs KvRwUi e¨q †gvU wWwcwc e¨‡qi 51.37%| b`x †WªwRs KvR ev¯Íevqb Kiv m¤¢e bv n‡j cÖK‡íi ev¯Íe AMÖMwZ AR©b Kiv m¤¢eci bq| 
12|
m¤¢ve¨ mgvavb t
· AwZ `ªæZ b`x †WªwRs Kv‡Ri wVKv`vi wbe©vPb K‡i b`x †WªwRs KvRwU Avi¤¢ Ki‡Z n‡e|
· wVKv`viMY‡K wmwm eøK ˆZixmn wRI e¨vM Wvw¤ús Gi KvR AwZ `ªæZ Avi¤¢ Ki‡Z n‡e|
94
22-43 †gNbv b`xi fvOb n‡Z Puv`cyi †Rjvi nwiYv †dwiNvU Ges Pi‰fiex GjvKvi KvUvLvj evRvi i¶v cÖKí
93
22-43 †gNbv b`xi fvOb n‡Z Puv`cyi †Rjvi nwiYv †dwiNvU Ges Pi‰fiex GjvKvi KvUvLvj evRvi i¶v cÖKí

