cÖKí mvims‡ÿc

1|
cÖK‡íi bvg
t Feasibility Study for Flood Control, Drainage and Irrigation System at 
   Gowainghat in Sylhet District 
2|
(K) gš¿Yvjq
t cvwb m¤ú` gš¿Yvjq


(L) ms¯’v

t evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev)

3| 
cÖK‡íi cUf~wg
t 
cÖKí GjvKv‡K eb¨v ‡_‡K i¶v, cvwb wb®‹vkb e¨e¯’vi Dbœqb,ï®‹ ‡gŠmy‡g ‡mP cÖ`vb, b`x¶q ‡iva Kiv Ges GjvKvi Av_©-mvgvwRK Ae¯’vi Dbœq‡bi Rb¨, wm‡jU-4 Gi gvbbxq msm` m`m¨ Gi D‡`¨v‡M cvwb m¤ú` gš¿Yvjq GKwU cÖKí MÖn‡Yi wm×všÍ ‡bq hvi g~j D‡Ïk¨¸‡jv wbgœiƒct

-
eb¨v wbqš¿b,

-
cvwb wb®‹vkb e¨e¯’vi Dbœqb,

-
‡mP Gi e¨e¯’v,

-
b`x cvo i¶v,

-
wcqvb b`xi cybt Lbb|

Gi avivevwnKZvq evcvD‡ev cÖKíwUi cÖv_wgK KvwiMwi m¤¢ve¨Zv I wW,wc,wc, cÖ¯‘‡Zi  D‡Ï‡k¨ GKwU KvwiMwi KwgwU MVb K‡i| ¯’vbxq RbMY, mswkøó gvV `ßi, Rb-cÖwZwbwa I gvV ch©v‡q cwi`k©‡bi ci KvwiMwi KwgwU wb‡gœv³ cÖwZi¶vg~jK e¨e¯’v MÖn‡Yi mycvwik Rvbvqt

-
evua wbg©vYt 131.52 wK.wg. ;

-
Lvj cybtLbbt 80.00 wK.wg. ; 

-
wiUvqvW© evuat 74.00 wK.wg. ;

-
‡i¸‡jUit 15 wU ; 

-
b`xi cvo i¶vt 5.48 wK.wg. ;

-
wcqvb b`x cybtLbbt 28.65 wK.wg. |

evcvD‡ev mgx¶v ev¯Íevq‡bi c~‡e© mKj FCDI cÖK‡íi we¯ÍvwiZ EIA mgx¶v K‡i _v‡K hv KvwiMwi KwgwUi Kg© cwim‡ii evB‡i| GgZvg¯’vq cÖ¯ÍvweZ mgx¶v cÖKíwU cwiPvjbvi wm×všÍ M…nxZ nq|  

4|
cÖK‡íi D‡Ïk¨ t
· cÖ¯ÍvweZ AeKvVv‡gv¸‡jvi cwi‡ekMZ I mvgvwRK MÖnY‡hvM¨Zv wbiƒcY|
· cÖKí AeevwnKvi nvB‡W«v- ‡g‡UI‡iv‡jvwRK¨vj Ae¯’vi we‡kølY, cÖvK-‡gŠmyg I ‡gŠmy‡g eb¨v Avµg¨Zvi g~j¨wbY©q Ges cvwb-wb®‹vkb mgm¨vi kbv³KiY|
· b`x cÖYvjx‡Z A½ms¯’vb msµvšÍ Ae¯’vi we‡kølY I cwji ‰ewkó¨ wbiƒcY| 

· mgx¶v cÖK‡íi mvwe©K A_©g~j¨ wba©viYmn cÖ¯ÍvweZ AeKvVv‡gv¸‡jvi Rb¨ Avw_©K we‡kølY|
· eb¨v e¨e¯’vcbv, ‡gŠmyg cieZ©x cvwb wb®‹vkb, ¶qmvab e¨e¯’vcbv Ges ‡mP Kv‡Ri wbwgË b`x‡Z cvwb aviY ¶gZv e…w×Ki‡Yi Rb¨ GKwU cwiKíbv D™¢veb| 

· cÖ¯ÍvweZ AeKvVv‡gv¸‡jvi we¯ÍvwiZ bKkv cÖ`vb|
5|
cÖKí GjvKv t

	wbe©vwPZ GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	২৩২ wm‡jU-৪ 
	wm‡jU
	wm‡jU
	‡MvqvBbNvU


6|
cÖK‡íi cÖv°wjZ e¨q t

jÿ UvKvq

	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	27/1/2017
	292.00
	-
	292.00


7|
cÖK‡íi ev¯ÍevqbKvj t

	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	A‡±vei, 2017
	Ryb, 2019


8|
Aby‡gvw`Z wWwcwc Abyhvqx cÖavb A½mg~n t

jÿ UvKvq

	 A½mg~n (wWwcwc Abyhvqx)
	cwigvb
	cÖv°wjZ e¨q

	ågY e¨q
	‡_vK
	১.৫০

	ফুয়েল I M¨vm 
	‡_vK
	1.00

	‡÷kbvwi, mxjm I ÷¨v¤úm
	‡_vK
	১.00 

	‡mwgbvi, Kbdv‡iÝ e¨q
	‡_vK
	10.00

	cÖK‡íi KvwiMwi civgk©K †mev
	৮৩  Rbgvm 
	2৭৪.০০

	m¤§vbx fvZv/ wd/cvwik&ªwgK
	‡_vK
	3.00

	অন্যান্য ব্যয় 
	      ‡_vK
	১.৫০

	উপ-মোট (রাজস্ব ব্যয়) 
	
	২৯২.০০

	                                                         ‡gvU
	
	292.00


9|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

 jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2018
	0.00
	-
	0.00
	0.00

	Rvbyqvwi, 2019
	25.82
	-
	25.82
	60.00

	AMÖMwZ
	25.82
	0.00
	25.82
	60.00


10|
Aby‡gvw`Z wWwcwc Abyhvqx eQi Iqvix eivÏ I cÖvß eivÏ t
jÿ UvKvq

	A_© eQi
	wWwcwc Abyhvqx 
	cÖvß eivÏ

	2018-19
	255.00
	255.00


11|
cÖKí ev¯Íevq‡bi mgm¨v 
t

12|
m¤¢ve¨ 
mgvavbt  

[image: image1.png]



380
84-54 Feasibility Study for Flood Control, Drainage and Irrigation System at Gowainghat in Sylhet District 
379
84-54 Feasibility Study for Flood Control, Drainage and Irrigation System at Gowainghat in Sylhet District 

