cÖKí mvims‡¶c
1|
cÖK‡íi bvg
t
wmivRMÄ †Rjvi wmivRMÄ m`i I KvwRcyi Dc‡Rjvq hgybv b`xi WvbZxi msi¶Y cÖKí

2|
(K) gš¿Yvjq
t
cvwb m¤ú` gš¿Yvjq


(L) ms¯’v
t
evsjv‡`k cvwb Dbœqb †evW© (evcvD‡ev)

3|     cÖK‡íi cUf~wg   
t

wmivRMÄ †Rjv evsjv‡`‡ki AZ¨¯Í b`x fv½‡bi SzuwKc~Y© GKwU GjvKv| G †Rjvi ga¨ w`‡q cÖevwnZ n‡q‡Q evsjv‡`‡ki me©MÖvmx cÖgËv hgybv b`x| eQ‡ii ci eQi Kivj MÖvmx hgybvi fv½‡b wmivRMÄ †Rjvi KvwRcyi I m`i Dc‡Rjvq we¯Í©xY© GjvKv B‡Zvg‡a¨ b`xM‡f© wejxb n‡”Q| d‡j Dc‡Rjv `yBwUi AvqZb w`b w`b n«vm cvIqvi cvkvcvwk b`x fv½b KewjZ GjvKvi RbmvaviY cÖwZwbqZ mnvq m¤^j nvwi‡q wb¯^ n‡”Q| eb¨vKvwjb mg‡q m„ó NywY© †mªv‡Zi Kvi‡Y e¨vcK GjvKv b`xM‡f© wejxb nq| GQvov cvwbi m‡½ Avmv wecyj cwigvY cwj b`xi Zj‡`k I ZxieZ©x As‡k Rgv n‡q A¯’vqx P‡ii m„wó nIqvq b`xi cÖk¯’Zv K‡g MfxiZv e„w× cv‡”Q| d‡j b`xi ZxieZ©x As‡ki dmjx Rwg, Nievox, eb¨v wbqš¿Y evuamn miKvix, †emiKvix wewfbœ ¯’vcbv b`xM‡f© wejxb n‡”Q| wmivRMÄ †Rjvi wmivRMÄ m`i Dc‡Rjv Ges KvwRcyi Dc‡Rjvi e„nr GjvKv Ry‡o K…wl Rwg, ZvuZ wkí, ¯‹zj, K‡jR, gv`ªvmv, †U·UvBj BÛvwóªR, †cvwëª Ges †WBix dvg©mn Ab¨vb¨ ¶z`ª wkí I RbemwZ hgybv b`xi fv½b n‡Z i¶vK‡í D³ cÖKí MÖnY Kiv nq| A_©‰bwZKfv‡e ¸iæZ¡c~Y© ewY©Z K…wl I wkívÂj n‡Z Dcv©wRZ A_© RvZxq A_©bxwZ‡Z A‡bK Ae`vb †i‡L Avm‡Q| ewY©Z GjvKv i¶v‡_© RvZxq Ges Rb¯^v_© we‡ePbvq D³ cÖKíwU ev¯Íevqb AZxe ¸iæZ¡c~Y©|         
4|  cÖK‡íi D‡Ïk¨ 
t  

(K)
KvRxcyi Dc‡Rjvaxb gvBRevox n‡Z †gNvB ch©¯Í Ges wmivRMÄ m`i Dc‡Rjvaxb evûKv-wmgjv bvgK ¯’v‡b hgybv b`xi fv½b ZxieZ©x Rwg, evûKv bvgK ¯’vb I KvRxcyi Dc‡Rjv¯’ kni GjvKv b`x fv½b n‡Z i¶v Kiv|

(L)
cÖKí GjvKv‡K b`x fv½‡bi nvZ n‡Z i¶v K‡i Av_© mvgvwRK Dbœqb, cÖvK…wZK wbivcËv Ges cwi‡e‡ki Dbœqb mvab Kiv|
(M)
b`x Zxi msi¶b KvR ev¯Íevq‡bi gva¨‡g AvbygvwbK 135720.00 j¶ UvKv g~j¨gv‡bi A¯’vqx miKvix, †e-miKvix m¤ú` b`x fv½b †_‡K i¶v Kiv|

5|
cÖKí GjvKv
t

	wbe©©vPbx GjvKv
	wefvM
	‡Rjv
	Dc‡Rjv

	62 wmivRMÄ 1
	ivRkvnx
	wmivRMÄ
	KvRxcyi

	63 wmivRMÄ 2
	ivRkvnx
	wmivRMÄ
	wmivRMÄ m`i


6|
cÖK‡íi cÖv°wjZ e¨q t
                     

j¶ UvKvq
	wWwcwc
	Aby‡gv`‡bi ZvwiL
	wRIwe
	cÖKí mvnvh¨
	‡gvU

	g~j
	07-12-2012 
	28540.20 
	-
	28540.20 

	ms‡kvwaZ
	
	
	
	


7|
cÖK‡íi ev¯ÍevqbKvj t


	wWwcwc
	Avi¤¢
	mgvwß

	g~j
	A‡±vei,2010 wLªt   
	Ryb, 2013 wLªt

	ms‡kvwaZ
	-
	Ryb, 2015 wLªt


8|
cÖK‡íi cÖavb A½mg~n t

jÿ UvKvq
	µwgK
	cÖavb A½mg~n (wWwcwc Abyhvqx)
	cwigvb
	cÖv°wjZ e¨q

	1|
	Acquisition of Land (5.14 Ha)
	5.14 ‡nt
	61.68

	2|
	Bank Revetment Work( 9.25 KM)
	9.25 wKtwgt
	26018.93

	3|
	Construction of 3 Nos. Cross Bar 
	3 wU
	1327.52

	4|
	Dredging of Jamuna River 1.29 km 
	1.29 wKtwgt 
	911.12

	5|
	Others
	
	220.95

	
	‡gvU
	28540.20


9|
cÖK‡íi µgcyÄxf~Z AMÖMwZ t

jÿ UvKvq

	mgqKvj
	wRIwe
	cÖKí mvnvh¨
	 †gvU Avw_©K
	ev¯Íe (%)

	Ryb, 2015
	20030.96
	-
	20,030.96
	62.25

	‡m‡Þ¤^, 2015
	20030.96
	-
	20,030.96
	63.29

	A_©eQ‡ii AMÖMwZ
	   0.00
	   0.00
	   0.00
	   1.04


10|  
Aby‡gvw`Z wWwcwc Abyhvqx eQi Iqvix eivÏ I cÖvwß t

jÿ UvKvq

	A_© eQi
	wWwcwc Abyhvqx
	cÖvß eivÏ

	2010-2011
	6187.46
	513.78

	2011-2012
	11222.30
	1674.73

	2012-2013
	11130.44
	4350.00

	2013-2014
	-
	3510.00

	2014-2015
	-
	8000.00

	2015-2016
	-
	7000.00

	‡gvU
	28,540.20
	25,048.51


11| cÖK‡íi ev¯Íevqb mgm¨v t 

12| m¤¢ve¨ mgvavb t 

[image: image1.jpg]Location Map of
Protection of Right Bank of Jamuna River
at Sirajganj Sadar and Kazipur Upazila
in Sirajganj District.

| g%éh b2
\}s%% Lo

MYANMAR
21





[image: image2.jpg]LEGEND:
e District HQ /\/
@ Thana HQ /\/
v ‘\\ ,/' District Boundary /A\\/
/~./ Thana Boundary N
N Union Boundary
/\/ National Highway
GIS77]D:\P0020\Miscellaneous\Avdata\Aprfile\ ile\Sirajgonj J

Regional Highway
River

Railway

Completed Structures
Embankment
Waterbodies

prfile\Ren\Sirajgonj\Aprf

muna_with_structure.apr [*LPB* 19 Oct, 2009]Layout : Sirajgonj district no structure A3

. 735000

725000

| 705000

| ess000

675000

! INSTITUTE OF WATER MODELLIN
6 Kilometers “mm

- T -
—————————
)
———
—





PAGE  
51
wmivRMÄ †Rjvi wmivRMÄ m`i I KvwRcyi Dc‡Rjvq hgybv b`xi WvbZxi msi¶Y cÖKí

