164

Project Brief
1.
Project Title

:
Environmental Impact Assessment (EIA) study of 30 different BWDB projects to be Implemented under CCTF
2.
Ministry
:
Ministry of Water Resource

3.
Implementing Agency
:
Bangladesh Water Development Board

4.
Objectives
:


Environmental Impact Assessment (EIA) study of 30 different BWDB projects to be Implemented under Climate Change Trust Fund (CCTF).
5.
Location
: 
	Constituency
	Division
	District
	Upazila

	-
	-
	-
	-


6.
Estimated cost
:

in lakh Taka

	DPP
	Approval Date
	GoB
	PA
	Total

	Main
	-
	198.05
	-
	198.05


7.
Implementation period :

	DPP
	Start
	End

	Main
	August, 2013
	December, 2014

	1st Revised
	August, 2013
	December, 2015


8.    Major Components
:

Taka in Lakh
	No
	Main Components
	Quantity
	Estimated Cost

	1.
	Consultancy
	71 mm
	192.80

	2.
	Others
	
	5.25

	
	Total
	
	198.05


9.
Accumulative Progress
:

Taka in Lakh

	Period
	GoB
	PA
	Total
	Actual (%)

	June, 2015
	75.00
	-
	  75.00
	40.00

	September, 2015
	75.00
	-
	  75.00
	40.00

	FY Progress
	   0.00
	   0.00
	   0.00
	   0.00


10.
ADP Allocation and Sanction
:

Taka in Lakh
	Financial Year
	DPP Allocation
	Sanction

	2012-2013
	-
	-

	2013-2014
	50.00
	50.00

	2014-2015
	148.05
	148.05

	2015-2016
	
	100.00

	Total
	 198.05
	 298.05


11.
Present Challanges
: 

 None






41. Protection  of Louhajong upazilla complex area under Louhajong upazilla
PAGE  
144
EIA study of 30 different BWDB projects to be Implemented under CCTF

